**Location:** Goto Meeting

**Date:** 03/01/2017

**Time:** 9:00AM – 9:30 AM

**Attendance:** Adam (Dimodelo), Ning, Emma, Jai

**Agenda Items:** Data warehouse progress

**Notes:**

* Transaction fact table is ready for testing.
* Measures for transaction fact are ready for verifying.
* ETL takes about 4 hours for first time running. Adam was not sure how long it will take to run increment update during the day. But suggest to not to do so because during the update and re-process Tabular model, the data will not be available.

**Action Items:**

* Emma to do testing on transaction fact table and measures, and feed back to Adam
* Emma to verify transaction fact table and measures against agreement document (Money3 Data Warehouse Bus Matrix)
* Adam to look into calendar feature, develop hierarchy structure or category, and remove un-wanted items
* Adam to give Emma access to visual studio team service
* Adam to verify transaction fact table and measures against agreement document (Money3 Data Warehouse Bus Matrix)
* Adam to start design of reference transactions tables for next 2 fact tables
* Ning to look into the reason that sql server restarted last week.