**Location:** Goto Meeting

**Date:** 24/01/2017

**Time:** 2:00PM – 2:30 PM

**Attendance:** Adam, Talles, Ning, Emma

**Agenda Items:** Transaction fact and measures testing and verifying

**Notes:**

* Measure – No of Loans will be moved to Periodic Loan Snapshot Fact
* Missing measures
  + Total NAF (definition needed)
  + Dishonor Amount
* Branch relationship required
  + Current Branch
  + Referring Branch
* Officer relationship required
  + Assessor
  + Approval officer
  + Settlement officer
  + Collections officer

**Action Items:**

* Emma to do testing compare DW against M3-BUNSQL\SQL\_DW\_DEV\_2014 M3\_Main, and feed back to Adam and Talles
* Emma to get definition for NAF (Net Amount Financed)
* Dimodelo to look into calendar feature, develop hierarchy structure or category, and remove un-wanted items
* Dimodelo to add in missing measures and relationships above
* Adam to give Emma access to visual studio team service
* Adam and Emma to verify transaction fact table and measures against agreement document (Money3 Data Warehouse Bus Matrix)
* Adam to start design of reference transactions tables for next 2 fact tables
* Ning to organize Finance department to carry out detailed testing along with Emma